GAME DESIGN DOCUMENT FOR BRACKEYS GAME JAM 2024.2
THEME: CALM BEFORE THE STORM

1. Game concept
„Minercraft meets Doom” - an FPS game, where the player must prepare to survive the oncoming wave of monsters after a short preparation period. During the preparation period, the player will be able to collect resources, build fortifications and craft weapons. This is done in a similar way to Minecraft, where the player can place and destroy blocks After the preparation period ends, a wave of enemies spawns and the player must survive and kill every monster, if they die they lose and if they manage to defeat all monsters in the wave they win.

2. Theme interpretation
The idea is that „the calm before the storm” is the preparatory period of the game, when the player prepares for the 'storm', which is the oncoming wave of enemies they have to defeat.

3. Audio and visual style
The game will be in 3D. The visual style will be really simple and blocky with few details in order to save time. If there is enough time, more detail can be added. It could be a blend of minecraft and doom aesthetics.

4. Inspiration
Doom, Minecraft, Quake, Dusk, Brick force, cruelty squad

5. Tools
Game engine: Godot 4
2D art: GIMP, Photopea
3D art: blender
Audio: Audacity, Reaper

6. Platform
Desktop+web

7. Schedule
Tasks:
1. Coming up with game mechanics, prototyping
2. Developing game mechanics (placing and collecting blocks, shooting, enemy behaviour, inventory system, crafting)
3. Creating game art (3d models, textures, animation, audio)
4. UI, menus, settings

Day 1: Prototyping mechanics: player movement, basic enemy. Shooting, blocks/
Day 2: Developing mechanics: enemy types, inventory, crafting, items,
Day 3: Creating basic art assets, level design, testing mechanics.
Day 4: Level design
Day 5: Additional art, new enemies, items, content
Day 6: UI, testing
Day 7: testing, final touches